# JalDrishti — Project Status Audit and Master Checklist

I’ve compared the supplied PRD and TRD with the Stage 4, Stage 5, Stage 6, and language-implementation reports you shared in this conversation.

The key finding: JalDrishti has a functioning prototype foundation, but the evidence does not yet establish a complete bilingual website, operational live groundwater monitoring, or a validated AI/ML system.

The PRD and TRD are requirements documents—not proof that a feature has been built. I’m therefore separating implementation reported by Antigravity from work independently verified in the information available here.

## 1. Current status at a glance

Priority 1 — Complete Hindi and English website

Partially implemented · verify

A shared language context, translation dictionary, navigation switch, and translations on several pages were reported. Full translation coverage—including Map Explorer, dynamic content, errors, and popups—has not been demonstrated.

Map Explorer

Reported work · unresolved verification

Initial marker visibility, layer switching, district filters, and browser behavior need explicit confirmation.

Database and live readings

Blocked / incomplete

Stage 6 reported Supabase 42501 permission errors and an unapplied migration. The application has a data-access path, but genuine observations have not been demonstrated end-to-end.

AI/ML

Not implemented as a validated system

No evidence supplied of a trained model, verified historical training dataset, held-out evaluation, baseline comparison, or approved model output.

Safety and honest demo labels

Reported implemented · maintain

The reports describe safer demo labels, null handling, role-related UI restrictions, and removal of misleading scientific claims. Server-side authorization and real operational safeguards still need separate verification.

## 2. What has been done, what is in progress, and what remains

| Workstream | Current assessment | Evidence and caveat |
| --- | --- | --- |
| Application foundation | Reported implemented | Next.js app, pages, map components and API structure exist. |
| Stage 5 safety corrections | Reported implemented | Demo labels and misleading scientific claims were corrected, according to the report. |
| Typed geospatial service | Reported implemented | /api/geospatial/blocks, mapping and source labels were added or updated. |
| Missing-data handling | Reported implemented | Nullable indicators and safer display behavior were added; retain tests. |
| Monitoring API integration | Partially implemented | Monitoring reportedly fetches the API; other pages may still use fixtures directly. |
| Hindi/English framework | Partially implemented | Shared context, dictionary and toggle reported. Complete coverage unproven. |
| Map Explorer initial state | Not verified | No conclusive browser-test results were provided. |
| Supabase access | Blocked | Reported 42501; remote migration has not been applied. |
| Genuine source connectors | Not demonstrated | No end-to-end CGWB, rainfall, or satellite data ingestion evidence. |
| Historical observations | Not demonstrated | No verified dataset inventory with pilot coverage and observation dates supplied. |
| Trained and validated ML | Not done / not evidenced | No model evaluation report or approved model artifact supplied. |
| Live notifications | Not operationally demonstrated | Demo dispatch labels exist; provider delivery, authorization, and audit workflow are unverified. |
| Authentication and server-side RBAC | Incomplete / unverified | UI role restrictions alone do not satisfy the PRD's server-side access requirements. |
| Production readiness | Not verified | Build and unit tests passed in reports, but deployment, security, accessibility and operational acceptance are unproven. |

Important: “Reported implemented” means the completion report says it was done. It does not mean I independently inspected the repository or tested the running site.

## 3. Master checklist — work in the correct order

Use this as the central project tracker. Statuses below reflect the available reports, not a fresh repository inspection.

Status key: DONE-REPORTED = reported complete, IN PROGRESS = partial implementation, VERIFY = evidence required, BLOCKED = dependency prevents completion, NOT STARTED = no implementation evidence supplied.

### Phase A — Complete bilingual experience (highest priority)

## Phase A — Bilingual website

0/8 checked

Use these boxes to track your review in this conversation. Checking a box records your checklist progress; it does not change the code or prove a test passed.

A01 — Audit every route and shared component for untranslated text.

IN PROGRESS

A route-by-route inventory identifies all user-facing strings and current translation coverage.

A02 — Complete Hindi and English translation dictionaries.

IN PROGRESS

All visible labels, buttons, forms, tables, cards, charts, map layers, popups, tooltips, errors and empty states have translations.

A03 — Verify the shared language switch.

VERIFY

Switching language updates the current page without a full reload where supported and does not break state.

A04 — Verify Hindi-first default and language persistence.

VERIFY

Fresh session defaults to Hindi; selection survives route navigation and refresh.

A05 — Translate dynamic and data-driven messages.

VERIFY

Loading, missing data, backend failures, source status, risk labels and validation messages change language correctly.

A06 — Finish Map Explorer localization.

VERIFY

Layer labels, legend, marker popups, filters, block details, attribution and scientific caveats work in both languages.

A07 — Check Hindi layout and readability.

VERIFY

No clipping or overflow on desktop and mobile; Hindi is natural and understandable.

A08 — Add translation coverage tests and run browser checks.

IN PROGRESS

Automated missing-key tests pass and each route is checked in both languages; results distinguish browser tests from unit tests.

Copy Phase A checklist

Phase A exit gate: do not call the site fully bilingual until every route has been checked in both languages and no important user-facing text is left untranslated.

### Phase B — Map Explorer and core UI verification

## Phase B — Map Explorer

0/6 checked

B01 — Open Map Explorer directly in a fresh browser session.

VERIFY

Map and legend render without clicking another layer.

B02 — Verify valid pilot-block markers and geographic coordinates.

VERIFY

Markers correspond to existing records; invalid coordinates are safely excluded.

B03 — Test all map layers and switching back to the default.

VERIFY

Markers remain visible and displayed values update correctly.

B04 — Test district filters and reset behavior.

VERIFY

Filter results are correct; clearing filters restores the appropriate records.

B05 — Simplify technical language and reduce warning clutter.

IN PROGRESS

One clear demo-data notice; secondary scientific limitations remain available and accurate.

B06 — Verify responsive layout and map accessibility.

VERIFY

Controls are usable on supported desktop and mobile sizes; status is not conveyed by color alone.

Copy Phase B checklist

### Phase C — Supabase and genuine groundwater readings

## Phase C — Live data foundation

0/9 checked

C01 — Inspect the pending Supabase migration and RLS policies.

VERIFY

Document each table's grants, RLS policy, intended audience and sensitivity.

C02 — Diagnose the reported 42501 permission failure.

BLOCKED

Determine whether the cause is missing grants, RLS, schema/query issues or another failure.

C03 — Review and explicitly approve any necessary remote permission change.

BLOCKED

Least-privilege change reviewed; no public grant for profiles, contacts or notification records.

C04 — Verify actual database contents.

BLOCKED

Identify real administrative units, geometries, observation dates and derived records; distinguish fixtures from genuine observations.

C05 — Confirm the pilot geography and authoritative boundaries.

NOT STARTED

Pilot blocks, stable IDs, approved boundary source/version and accountable owner are documented.

C06 — Audit actual groundwater source availability.

NOT STARTED

At least one permitted source has proven coverage, access method, historical depth, units, cadence and terms.

C07 — Implement one real source end-to-end.

NOT STARTED

Retrieve genuine observations, validate and normalize them, store permitted data and show source/date/unit/provenance in the UI.

C08 — Build repeatable ingestion and quality controls.

NOT STARTED

Jobs are idempotent, failures visible, missing values preserved and stale inputs flagged.

C09 — Integrate live data consistently across the UI.

IN PROGRESS

All relevant pages use the approved service or API; live, demo and unavailable states cannot be confused.

Copy Phase C checklist

Security note: the pending grant migration must not be run blindly. The PRD/TRD require role-scoped access and protection for sensitive records. A database grant does not replace RLS, and an RLS policy does not itself grant table privileges.

### Phase D — AI/ML and scientific validation

These tasks depend on Phase C. A dashboard score or LLM-generated explanation is not proof that the predictive system works.

## Phase D — AI/ML

0/9 checked

D01 — Assemble a historical groundwater dataset.

BLOCKED

Verified station readings with dates, locations, units, quality flags and sufficient history for the intended target.

D02 — Choose a measurable prediction target and horizon.

NOT STARTED

Target is independently observable; scope and forecast horizon are approved by the product/science owner.

D03 — Define data-quality rules and prevent leakage.

NOT STARTED

Missingness, time alignment, geographic leakage and training/test separation are documented and tested.

D04 — Build a simple baseline model first.

NOT STARTED

Persistence or a suitable statistical baseline is evaluated before considering a complex neural network.

D05 — Train and evaluate a candidate ML model.

NOT STARTED

Reproducible training; time-based and geographic holdouts; performance metrics and error analysis on unseen observations.

D06 — Document uncertainty and model limitations.

NOT STARTED

Validation report and model card describe supported locations, seasons, missing-data behavior and failure modes.

D07 — Expose approved predictions through an API/UI.

NOT STARTED

Predictions include target, reference date, horizon, model version, input provenance and justified uncertainty.

D08 — Gate GSS and days-to-crisis outputs.

NOT STARTED

Remain disabled or explicitly experimental until independent validation and governance approval.

D09 — Run shadow-mode evaluation.

NOT STARTED

Compare candidate signals against observed outcomes without dispatching operational alerts; assess false alarms and missed events.

Copy Phase D checklist

### Phase E — Governance, security and operational readiness

## Phase E — Operational readiness

0/8 checked

E01 — Verify authentication and server-side role permissions.

VERIFY

Unauthorized and cross-jurisdiction requests are denied at the server/API layer, not merely hidden in the UI.

E02 — Verify data lineage and freshness across indicators.

IN PROGRESS

Every displayed value has source, observation period, units, quality status and method/provenance.

E03 — Verify intervention and scheme recommendations.

IN PROGRESS

Official source, effective date, applicability caveat and human review are recorded; unverified mappings are not asserted as eligible.

E04 — Implement reviewed alert workflow and audit trail.

NOT STARTED

Candidate → review → approval → dispatch; recipient authorization, deduplication and auditable status transitions work.

E05 — Test real messaging only in an approved sandbox.

NOT STARTED

Provider acceptance, delivery, acknowledgement and action are distinct states; production recipients are not contacted during testing.

E06 — Resolve dependency/security findings.

IN PROGRESS

Previously reported npm audit findings are triaged and patched or documented with an approved exception.

E07 — Verify deployment, monitoring, backups and recovery.

NOT STARTED

Target environment, secrets, health checks, backup/restore, rollback, incident owner and costs are documented and tested.

E08 — Complete pilot readiness review.

NOT STARTED

Pilot geography, data-use approvals, science review, security, accessibility, operating ownership and go/no-go criteria are approved.

Copy Phase E checklist

## 4. Recommended execution order

- Finish Phase A: complete Hindi/English support across the entire website and verify it in the browser.

- Finish Phase B: fix and verify Map Explorer behavior without adding unrelated features.

- Resolve Phase C access: diagnose Supabase permissions and review any required change before applying it.

- Prove one real source: get genuine groundwater observations into the application with traceable dates, units and provenance.

- Build the historical dataset: assess coverage and suitability before selecting an ML target.

- Develop AI/ML scientifically: baseline first, then train and validate a model on unseen data.

- Finish governance and operational checks: authentication, reviewed alerts, security, deployment, monitoring and pilot approval.

## 5. The immediate next task

Do not give Antigravity all five phases at once. Start with a read-only bilingual coverage audit, because that is your first product priority.

Use this short prompt:

JALDRISHTI — BILINGUAL COVERAGE AUDIT ONLY

Our highest product priority is that the entire website works in Hindi and English.

Inspect the current repository and existing changes. Do not edit files, install dependencies, change Supabase, commit, or deploy.

Audit every route and shared component. Produce a table containing:

- Route/component

- Hindi coverage

- English coverage

- Dynamic content translated?

- Errors, forms, maps, charts and tooltips translated?

- Browser verified?

- Missing items

- Exact files requiring changes

Inspect the existing LanguageContext, translations dictionary, navigation switch and every route. Search for hardcoded user-facing English text. Distinguish legitimate technical identifiers from untranslated interface copy.

Run existing tests and build if practical. Do not treat passing tests/build as proof of complete translation. Do not claim browser verification unless actually performed.

Return a prioritized list of missing translations and the smallest safe implementation plan. Make no code changes. Stop after the audit.

Once you have that report, we can update the checklist with evidence-based statuses and implement only the remaining gaps.

One final rule for this project: a feature is complete only when its acceptance criteria pass—not when Antigravity reports that the code was written.